A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series): 1 - Very easy task, 2 - Normal task, 3 - Moderate task, 5 - Difficult task.

Story point scale: 1, 2, 3, 5

Sprint 1

Requirement Analysis & Planning (Epic 1): Business use case and Project Update Set (USN1) 2

Backend Configuration (Epic 2): Incident creation form and table fields (USN2) 3; Dependent Category / Subcategory choice (USN3) 3

Automatic Classification (Epic 3): Flow trigger configuration (USN4) 3; Keyword conditions and field updates (USN5) 5

Total Story Points in Sprint 1 = 2+3+3+3+5 = 16

Sprint 2

Review (Epic 4): Caller does not choose category (USN6) 1; Classified incidents in list view (USN7) 2; Manual classification of unmatched incidents (USN8) 1

Testing & Deployment (Epic 5): Test scenarios for all keyword rules (USN9) 3; Complete and export the update set (USN10) 2

Total Story Points in Sprint 2 = 1+2+1+3+2 = 9

Total Story Points

Sprint 1 = 16

Sprint 2 = 9

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 16+9 = 25

Number of Sprints = 2

Velocity = 25 / 2 = 12.5 story points per sprint