Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08 October 2026 |
| --- | --- |
| Team ID | 9100Quadra |
| Project Name | Auto Ticket Classification Using ServiceNow Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis & Planning | USN-1 | As a team member, I document the business use case and create the Project Update Set. | 2 | High | Sri Poornima S |
| Sprint-1 | Incident Creation | USN-2 | As a caller, I can create an incident by entering my name and a short description. | 3 | High | Haritha S |
| Sprint-1 | Backend Configuration | USN-3 | As an administrator, I can maintain Category and Subcategory choices with dependency between them. | 3 | High | Kanchana J |
| Sprint-1 | Automatic Classification | USN-4 | As the system, I start the flow when a new record is created with an empty Category. | 3 | High | Sangavi P |
| Sprint-1 |  | USN-5 | As the system, I assign Category and Subcategory based on keywords in the Short Description. | 5 | High | Sangavi P |
| Sprint-2 | Incident Creation | USN-6 | As a caller, I do not have to choose a category or subcategory. | 1 | High | Haritha S |
| Sprint-2 | Review | USN-7 | As helpdesk staff, I can see incidents that are already classified. | 2 | Medium | Kanchana J |
| Sprint-2 |  | USN-8 | As helpdesk staff, I can classify manually any incident for which no keyword matched. | 1 | Medium | Kanchana J |
| Sprint-2 | Testing & Deployment | USN-9 | As an administrator, I can validate the flow using test scenarios for each keyword rule. | 3 | High | Sri Poornima S |
| Sprint-2 |  | USN-10 | As an administrator, I can set the update set to Complete and export it as XML. | 2 | Medium | Sangavi P |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | [Start Date] | [End Date] | 16 | [Release Date] |
| Sprint-2 | 9 | 6 Days | [Start Date] | [End Date] | 9 | [Release Date] |

Velocity:

The team completed two sprints with a total of 25 story points (Sprint-1 = 16, Sprint-2 = 9). Average velocity = total story points completed / number of sprints = 25 / 2 = 12.5 story points per sprint. For a 6-day sprint, the average velocity per iteration unit is 12.5 / 6 = approximately 2.08 story points per day.

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. The chart below shows the story points remaining at the start of the project and at the end of each sprint, compared with the ideal burndown.